# Project Planning Phase

| Date: | 27-06-2025 |
| --- | --- |
| Team ID: | LTVIP2025TMID58018 |
| Project Name: | Freelance Finder |
| Maximum Marks: | 5 Marks |

### Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Onboarding & Authentication | USN-1 | As a user, I can sign up and log in securely. | 3 | High |  |
|  |  | USN-2 | As a user, I can reset my password. | 2 | Medium |  |
| Sprint-2 | Freelancer & Job Discovery | USN-3 | As a client, I can search freelancers using filters (skill, rating, cost). | 3 | High |  |
|  |  | USN-4 | As a freelancer, I can view available jobs and apply. | 3 | High |  |
| Sprint-3 | Profile Management & Communication | USN-5 | As a user, I can set up and edit my profile. | 2 | High |  |
|  |  | USN-6 | As a user, I can send and receive messages. | 2 | Medium |  |
| Sprint-4 | Contracts, Payments & Reviews | USN-7 | As a client, I can create and manage project milestones. | 3 | High |  |
|  |  | USN-8 | As a client, I can pay freelancers securely via escrow. | 3 | High |  |
|  |  | USN-9 | As a user, I can leave a review after project completion. | 2 | Medium |  |

## Project Tracker, Velocity & Burndown Chart (1 Mark)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 5 | 6 Days | 1 June 2025 | 6 June 2025 | 5 | 6 June 2025 |
| Sprint-2 | 6 | 6 Days | 7June2025 | 12 June 2025 | 6 | 12 June 2025 |
| Sprint-3 | 4 | 6 Days | 13 June 2025 | 18 June 2025 | 4 | 18 June 2025 |
| Sprint-4 | 8 | 6 Days | 19 June 2025 | 24 June 2025 | 8 | 24 June 2025 |